🎙 ROOKIES

Voice Agent Integration

Complete PRD · Tech Stack · Backend Schema · Implementation Plan

📋 Document Scope This document specifies everything needed to add a real-time, hands-free Voice Agent layer to the Rookies business management platform. It covers architecture decisions, free-tier API keys, database schema additions, code patterns, and a phased rollout plan.

🆓 Free API Services Used LiveKit Cloud (free tier) · Deepgram Nova-2 STT (free $200 credit) · OpenAI Whisper API alternative: Groq Whisper (free) · Groq LLaMA-3 (free) · Cartesia Sonic TTS (free $5 credit) · Twilio (optional, free trial for phone) · Next.js built-in WebSockets via Vercel

# 1.  Executive Summary

The Rookies Voice Agent enables business owners to manage their entire operation — inventory, orders, and customers — through natural spoken commands. The agent uses a real-time WebRTC pipeline (LiveKit) for low-latency audio streaming, Groq's Whisper for speech-to-text, an LLM (Groq LLaMA-3) for intent understanding, and Cartesia Sonic for text-to-speech responses. Voice commands are translated into the same server actions already powering the Rookies web UI, ensuring zero business-logic duplication.

# 2.  Product Requirements Document (PRD)

## 2.1  Goals

- Let business owners manage Rookies hands-free via voice while cooking, packing, or on-the-go.

- Support full CRUD on inventory, orders, and customers through spoken commands.

- Provide real-time read-backs: inventory levels, top customers, pending orders, revenue stats.

- Require zero new backend logic — voice is a new input channel for existing server actions.

## 2.2  Functional Requirements

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-V1 | User can query inventory: count, stock level, low-stock alerts. | P0 |
| FR-V2 | User can create a new manual order via voice, selecting items and quantities. | P0 |
| FR-V3 | User can update order status (PLACED → PREPARING → READY…) via voice. | P0 |
| FR-V4 | User can add a new customer (name, phone) via voice. | P1 |
| FR-V5 | User can hear top 5 customers by spend on demand. | P1 |
| FR-V6 | User can hear today's revenue, order count, and pending orders. | P0 |
| FR-V7 | User can add or update inventory items (name, price, stock) via voice. | P1 |
| FR-V8 | User can delete an inventory item via voice (with confirmation). | P1 |
| FR-V9 | Agent responds within 1.5 seconds of command completion. | P0 |
| FR-V10 | Voice session is authenticated via Clerk JWT. | P0 |
| FR-V11 | Fallback to manual UI always available; voice is additive. | P0 |
| FR-V12 | Agent speaks in the language the user initiates the session with. | P2 |

## 2.3  Non-Functional Requirements

- Latency: End-to-end voice response < 2 seconds on 4G mobile network.

- Accuracy: STT word-error-rate < 10% for Indian English / Hinglish commands.

- Security: All agent API calls are authenticated; tokens expire in 60 minutes.

- Cost: Total infrastructure cost stays within free tiers during MVP phase.

- Availability: Voice feature degrades gracefully if any upstream API is unavailable.

## 2.4  Success Metrics

- ≥ 80% of voice commands result in correct intent classification on first attempt.

- Average time to place an order via voice ≤ 45 seconds.

- User-reported satisfaction ≥ 4 / 5 in post-session survey.

- Zero critical data mutations triggered without user confirmation.

# 3.  Tech Stack — Voice Agent Layer

## 3.1  Service Map & Free API Keys

| Layer | Service | Purpose | Free Tier / Sign-up URL |
| --- | --- | --- | --- |
| Transport | LiveKit Cloud | WebRTC room — streams audio between browser and agent worker | livekit.io → 1,000 min/mo free |
| STT | Groq Whisper | Speech-to-text (whisper-large-v3) — fastest & free | console.groq.com → Free API key |
| LLM | Groq LLaMA-3 | Intent parsing, entity extraction, response generation | console.groq.com → Same key |
| TTS | Cartesia Sonic | Low-latency text-to-speech streaming | cartesia.ai → $5 free credit |
| Orchestration | LiveKit Agents SDK | Python worker that wires STT + LLM + TTS together | pip install livekit-agents |
| API Bridge | Next.js Route Handler | Issues LiveKit tokens, proxies voice→action calls | Built-in (no extra cost) |
| Auth | Clerk | Validates user on token issue endpoint | Already in project |
| DB | Supabase / Prisma | All data reads/writes — no changes needed | Already in project |
| Phone (optional) | Twilio | Call Rookies number to access voice agent | twilio.com → $15 free trial |

## 3.2  Architecture Overview

The voice pipeline follows a standard VAD → STT → LLM → TTS loop, with LiveKit providing the WebRTC transport so audio never touches your Next.js server. A separate Python worker process (livekit-agents) subscribes to the LiveKit room and processes audio frames.

Browser (mic) ──WebRTC──▶ LiveKit Cloud Room │ LiveKit Agents Worker (Python) ┌──────────┴───────────────┐ │ 1. VAD (Silero) │ │ 2. STT (Groq Whisper) │ │ 3. LLM (Groq LLaMA-3) │ ──HTTP──▶ Rookies Next.js API │ 4. TTS (Cartesia Sonic) │ └──────────────────────────┘ │ Browser (speaker) ◀──WebRTC── LiveKit Cloud Room

## 3.3  Environment Variables Required

# .env.local (Next.js) LIVEKIT_URL=wss://your-project.livekit.cloud LIVEKIT_API_KEY=APIxxxxxxxxxxxxxxxx LIVEKIT_API_SECRET=your_livekit_secret # .env (Python Agent Worker) LIVEKIT_URL=wss://your-project.livekit.cloud LIVEKIT_API_KEY=APIxxxxxxxxxxxxxxxx LIVEKIT_API_SECRET=your_livekit_secret GROQ_API_KEY=gsk_xxxxxxxxxxxxxxxxxxxxxxxx CARTESIA_API_KEY=sk-xxxxxxxxxxxxxxxxxxxxxxxx ROOKIES_API_BASE=https://your-app.vercel.app ROOKIES_AGENT_SECRET=a_long_random_secret_string

# 4.  Backend Schema Additions

The existing Prisma schema requires three additions: a VoiceSession model for audit/analytics, a VoiceCommand log for debugging intent accuracy, and an AgentToken table for short-lived LiveKit tokens tied to Clerk users.

## 4.1  New Prisma Models

// prisma/schema.prisma — ADDITIONS ONLY model VoiceSession { id String @id @default(cuid()) businessId String userId String // Clerk user ID roomName String @unique startedAt DateTime @default(now()) endedAt DateTime? commandCount Int @default(0) business Business @relation(fields: [businessId], references: [id]) commands VoiceCommand[] @@index([businessId]) } model VoiceCommand { id String @id @default(cuid()) sessionId String transcript String // Raw STT output intent String // e.g. 'CREATE_ORDER' entities Json // Extracted params success Boolean errorMessage String? createdAt DateTime @default(now()) session VoiceSession @relation(fields: [sessionId], references: [id]) } // Add to Business model: // voiceSessions VoiceSession[]

## 4.2  Intent → Action Mapping

| Intent Key | Trigger Phrases | Rookies Action Called | Entities Extracted |
| --- | --- | --- | --- |
| QUERY_INVENTORY | "what's in stock", "show inventory", "low stock items" | getInventoryItems(businessId) | filter: 'low' ¦ 'all' |
| QUERY_DASHBOARD | "today's sales", "how many orders", "revenue today" | getDashboardStats(businessId) | period: 'today' ¦ 'week' |
| QUERY_TOP_CUSTOMERS | "top customers", "who spent the most" | getTopCustomers(businessId, 5) | limit: number |
| QUERY_TOP_ITEMS | "popular items", "best sellers" | getTopInventoryItems(businessId) | limit: number |
| CREATE_ORDER | "place an order for...", "new order" | createOrder(businessId, items, customer) | items[], customerPhone |
| UPDATE_ORDER_STATUS | "mark order ready", "order delivered" | updateOrderStatus(orderId, status) | orderId, status |
| ADD_INVENTORY | "add item...", "new product" | createInventoryItem(businessId, data) | name, price, stock, unit |
| UPDATE_INVENTORY | "update stock for...", "change price of" | updateInventoryItem(itemId, data) | itemId, field, value |
| DELETE_INVENTORY | "remove item...", "delete product" | deleteInventoryItem(itemId) | itemId, confirmation |
| ADD_CUSTOMER | "add customer...", "new customer" | createCustomer(businessId, data) | name, phone |

# 5.  Voice Agent Workflow

## 5.1  Session Initialization

- User taps the 🎙 mic button in the Rookies dashboard (any page).

- Browser calls POST /api/voice/token with Clerk JWT in Authorization header.

- Next.js route handler validates JWT with Clerk, creates a LiveKit room named voice-{businessId}-{timestamp}, issues a LiveKit participant token, saves a VoiceSession row in Postgres, returns { token, roomUrl } to browser.

- Browser connects to LiveKit room via livekit-client SDK and starts publishing microphone audio.

- Python agent worker receives 'participant_connected' event, joins the room, and begins the VAD → STT → LLM → TTS pipeline.

## 5.2  Per-Command Flow

User speaks → Silero VAD detects speech end → Audio chunk sent to Groq Whisper (STT) → Transcript: "What are my top customers?" → Groq LLaMA-3 (system prompt + transcript) → JSON: { intent: 'QUERY_TOP_CUSTOMERS', entities: { limit: 5 } } → Agent calls Rookies API: GET /api/agent/top-customers?businessId=xxx → Rookies returns: [{ name: 'Priya', spend: 4200 }, ...] → LLM formats: "Your top customer is Priya with ₹4,200 in total spend." → Cartesia Sonic TTS streams audio back through LiveKit room → User hears response ← Total latency: ~1.2s

## 5.3  Confirmation Flow for Mutations

Any command that creates, updates, or deletes data triggers a two-step confirmation:

- Agent states the action: "I'll create an order for 2 kg Atta and 1 bottle Ghee for Ramesh (9876543210). Shall I confirm?"

- User says "Yes" / "Confirm" → agent executes. "No" / "Cancel" → agent aborts and acknowledges.

- VoiceCommand row is saved regardless of outcome for analytics.

# 6.  Implementation Plan

## Phase 1 — Token API & LiveKit Setup (Day 1–2)

Goal: Browser can join a LiveKit room authenticated as a Clerk user.

// app/api/voice/token/route.ts import { auth } from '@clerk/nextjs/server'; import { AccessToken } from 'livekit-server-sdk'; import { prisma } from '@/lib/prisma'; export async function POST(req: Request) { const { userId } = await auth(); if (!userId) return new Response('Unauthorized', { status: 401 }); const { businessId } = await req.json(); const roomName = `voice-${businessId}-${Date.now()}`; // Create VoiceSession row await prisma.voiceSession.create({ data: { businessId, userId, roomName } }); const at = new AccessToken( process.env.LIVEKIT_API_KEY!, process.env.LIVEKIT_API_SECRET!, { identity: userId, ttl: '1h' } ); at.addGrant({ roomJoin: true, room: roomName, canPublish: true, canSubscribe: true }); return Response.json({ token: await at.toJwt(), roomUrl: process.env.LIVEKIT_URL, roomName }); }

## Phase 2 — Internal Agent API Routes (Day 2–3)

Goal: Secure HTTP endpoints the Python agent calls to read/write Rookies data.

// app/api/agent/[action]/route.ts // Validates ROOKIES_AGENT_SECRET header, then delegates to existing server actions. const ALLOWED_ACTIONS = { 'dashboard-stats': () => getDashboardStats(biz), 'inventory': () => getInventoryItems(biz), 'top-customers': () => getTopCustomers(biz, 5), 'top-items': () => getTopInventoryItems(biz), 'create-order': (body) => createOrder(biz, body), 'update-order': (body) => updateOrderStatus(body.orderId, body.status), 'add-inventory': (body) => createInventoryItem(biz, body), 'update-inventory': (body) => updateInventoryItem(body.itemId, body.data), 'delete-inventory': (body) => deleteInventoryItem(body.itemId), 'add-customer': (body) => createCustomer(biz, body), };

## Phase 3 — Python Agent Worker (Day 3–5)

Goal: Functional STT → LLM → TTS pipeline with tool calls into Rookies API.

# agent/main.py from livekit.agents import AutoSubscribe, JobContext, WorkerOptions, cli, llm from livekit.agents.voice_assistant import VoiceAssistant from livekit.plugins import groq, cartesia, silero import httpx, os, json SYSTEM_PROMPT = """ You are the Rookies business assistant. The owner of {business_name} is speaking to you. You help them manage inventory, orders, and customers through voice. Always respond in 1–2 short sentences. Confirm before any data mutation. Return intent as JSON when needed: { intent, entities } """ class RookiesAgent: def __init__(self, business_id: str, business_name: str): self.biz_id = business_id self.api = os.environ['ROOKIES_API_BASE'] + '/api/agent' self.secret = os.environ['ROOKIES_AGENT_SECRET'] async def call_api(self, action: str, body: dict = {}) -> dict: async with httpx.AsyncClient() as c: r = await c.post(f'{self.api}/{action}', json={'businessId': self.biz_id, **body}, headers={'x-agent-secret': self.secret}) return r.json() async def entrypoint(ctx: JobContext): await ctx.connect(auto_subscribe=AutoSubscribe.AUDIO_ONLY) biz_id = ctx.room.metadata # passed when room is created agent = RookiesAgent(biz_id, 'your business') assistant = VoiceAssistant( vad=silero.VAD.load(), stt=groq.STT(model='whisper-large-v3'), llm=groq.LLM(model='llama-3.1-8b-instant'), tts=cartesia.TTS(voice='sonic-english'), chat_ctx=llm.ChatContext().append(role='system', text=SYSTEM_PROMPT), ) assistant.start(ctx.room) await assistant.say('Rookies assistant ready. How can I help?', allow_interruptions=True) if __name__ == '__main__': cli.run_app(WorkerOptions(entrypoint_fnc=entrypoint))

## Phase 4 — Frontend Voice Button Component (Day 5–6)

Goal: A floating mic button on the dashboard that initiates a voice session.

// components/VoiceAgent.tsx 'use client'; import { useState, useCallback } from 'react'; import { Room, RoomEvent, Track } from 'livekit-client'; import { Mic, MicOff, Loader2 } from 'lucide-react'; export function VoiceAgentButton({ businessId }: { businessId: string }) { const [state, setState] = useState<'idle'¦'connecting'¦'active'>('idle'); const [room, setRoom] = useState<Room ¦ null>(null); const startSession = useCallback(async () => { setState('connecting'); const res = await fetch('/api/voice/token', { method: 'POST', body: JSON.stringify({ businessId }), headers: { 'Content-Type': 'application/json' } }); const { token, roomUrl } = await res.json(); const r = new Room(); r.on(RoomEvent.Disconnected, () => { setState('idle'); setRoom(null); }); await r.connect(roomUrl, token); await r.localParticipant.setMicrophoneEnabled(true); setRoom(r); setState('active'); }, [businessId]); const endSession = useCallback(async () => { await room?.disconnect(); setState('idle'); setRoom(null); }, [room]); return ( <button onClick={state === 'idle' ? startSession : endSession} className={`fixed bottom-6 right-6 z-50 w-14 h-14 rounded-full shadow-lg flex items-center justify-center transition-all duration-300 ${state === 'active' ? 'bg-red-500 animate-pulse' : 'bg-indigo-600 hover:bg-indigo-700'} ${state === 'connecting' ? 'opacity-70 cursor-not-allowed' : ''}`} > {state === 'connecting' ? <Loader2 className='animate-spin text-white w-6 h-6' /> : state === 'active' ? <MicOff className='text-white w-6 h-6' /> : <Mic className='text-white w-6 h-6' />} </button> ); }

## Phase 5 — Deployment & Agent Hosting (Day 7)

- Deploy Next.js to Vercel as normal (token API + agent API routes live there).

- Run the Python agent worker on Railway.app free tier or Render.com free tier.

- Set all environment variables in both platforms.

- LiveKit Cloud free tier supports the worker connecting as a server-side participant.

🚂 Free Python Worker Hosting Railway.app: Free $5/month credit — enough for 24/7 agent worker. Render.com: Free tier (spins down after 15 min idle — add a keep-alive ping). Both support environment variables and always-on Python processes.

# 7.  Package Installation

## 7.1  Next.js Project

npm install livekit-client livekit-server-sdk # livekit-client → browser WebRTC SDK # livekit-server-sdk → token generation on the server

## 7.2  Python Agent Worker

pip install livekit-agents[groq,cartesia,silero]~=0.8 pip install python-dotenv httpx # Downloads Silero VAD model on first run: python -c "from livekit.plugins import silero; silero.VAD.load()"

# 8.  Sample Voice Commands

| Category | What to Say | Expected Agent Response |
| --- | --- | --- |
| Dashboard | "What are today's stats?" | "You have 12 orders today, ₹8,400 in revenue, and 3 pending orders." |
| Inventory | "What items are low in stock?" | "You have 3 low-stock items: Atta (2 kg left), Ghee (500 ml left), Maida (1 kg left)." |
| Orders | "Mark order 45 as ready" | "Got it. I'll mark order 45 as READY. Confirm?" → "Yes" → "Done!" |
| New Order | "Place an order: 2 kg Atta and 1 Ghee for Priya, 9876543210" | "Order for Priya: 2kg Atta + 1 Ghee. Total ₹320. Confirm?" → "Yes" → "Order placed!" |
| Customers | "Who are my top 5 customers?" | "Top customer is Priya with ₹4,200 spend, followed by Ramesh at ₹3,100…" |
| Inventory Add | "Add item: Besan, 60 rupees per kg, 10 kg in stock" | "Adding Besan at ₹60/kg with 10 kg stock. Confirm?" → "Yes" → "Added!" |
| Analytics | "What's my most popular item?" | "Your best seller is Atta with 45 units sold this month." |
| Customer Add | "Add new customer: Anita Sharma, 9988776655" | "Adding Anita Sharma with number 9988776655. Confirm?" → "Yes" → "Customer added!" |

# 9.  Free API Key Sign-Up Guide

| Service | URL | Steps to Get Free Key | Limits |
| --- | --- | --- | --- |
| LiveKit | livekit.io | Sign Up → New Project → Copy API Key + Secret + URL from dashboard | 1,000 min/month free |
| Groq (STT + LLM) | console.groq.com | Sign Up with Google → API Keys → Create Key | Free; rate limited generously |
| Cartesia | cartesia.ai | Sign Up → Dashboard → API Keys → Create | $5 free credit (~500 min TTS) |
| Railway | railway.app | Sign Up → New Project → Deploy from GitHub → Add Python worker repo | $5/mo free credit |

# 10.  Rollout Phases

| Phase | Scope | Duration | Deliverable |
| --- | --- | --- | --- |
| Phase 1 | Token API + LiveKit room creation + VoiceSession schema | 2 days | Browser can connect to room |
| Phase 2 | Internal Agent API routes (all 10 actions) | 1 day | All Rookies data accessible via HTTP |
| Phase 3 | Python agent worker with full pipeline | 2 days | Voice → action working end-to-end |
| Phase 4 | Frontend VoiceAgentButton component + UX polish | 1 day | Floating mic button on dashboard |
| Phase 5 | Deploy worker to Railway + E2E testing | 1 day | Production-ready voice layer |
| Phase 6 | Analytics dashboard for voice usage + Hindi/Hinglish tuning | Ongoing | VoiceCommand analytics page |

✅ Total Timeline MVP (Phases 1–5): 7 working days. The voice agent is fully additive — the existing Rookies web UI continues to work as-is throughout. No existing code needs modification; only new files are added.

— End of Document —